# Brainstorming Idea Generation & Prioritization Template

Date: 18th June 2026
Team ID:
Project Name: MedFlow Pro - Doctor Appointment System
Maximum Marks: 4

## Step 1: Team Gathering & Problem Selection

Our team gathered to identify a real-world problem in healthcare accessibility. After evaluating multiple domains, we identified that patients face significant friction in finding specialists, tracking medical history, and managing appointments. We selected the problem of creating a unified, accessible, and digital health platform connecting doctors and patients.

| Team Member | Role |
| --- | --- |
| Developer 1 | Lead Developer & Systems Architect |
| Developer 2 | Frontend Developer |
| Developer 3 | Backend Developer & Database Designer |
| Developer 4 | UI/UX Designer & Tester |

## Step 2: Brainstorm: Idea Listing & Grouping

| Category | Ideas Generated |
| --- | --- |
| Authentication | JWT login, Role-based access (Patient, Doctor, Admin) |
| Appointment Management | Real-time slot booking, status tracking (Pending -> Approved -> Completed) |
| Medical Records | Secure upload and viewing of medical history by authorized doctors |
| Doctor Discovery | Search & filter by specialization, reviews, and ratings |

## Step 3: Idea Prioritization

| Feature | Impact (1-5) | Effort (1-5) | Priority |
| --- | --- | --- | --- |
| User Authentication (JWT) | 5 | 2 | HIGH (Sprint 1) |
| Doctor Catalog & Search | 5 | 3 | HIGH (Sprint 1) |
| Appointment Booking Flow | 5 | 4 | HIGH (Sprint 1) |
| Medical Records Management | 4 | 4 | MEDIUM (Sprint 2) |
| Doctor Dashboard | 4 | 4 | MEDIUM (Sprint 2) |
| Patient Review System | 3 | 3 | MEDIUM (Sprint 3) |