# Project Planning Template

Date: 18th June 2026
Project Name: MedFlow Pro
Maximum Marks: 5

## Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | Authentication | USN-1 | As a user, I want to register and log in securely using JWT. | 3 | High |
| Sprint 1 | Doctor Catalog | USN-2 | As a patient, I want to view and filter doctors by specialization. | 5 | High |
| Sprint 1 | Appointment Booking | USN-3 | As a patient, I want to book an appointment with a doctor for a specific date and time. | 5 | High |
| Sprint 2 | Doctor Dashboard | USN-4 | As a doctor, I want to view and manage my upcoming appointments. | 5 | High |
| Sprint 2 | Medical Records | USN-5 | As a patient, I want to upload and view my medical records. | 5 | Medium |
| Sprint 3 | Review System | USN-6 | As a patient, I want to leave a review for a doctor I visited. | 3 | Medium |
| Sprint 3 | Admin Panel | USN-7 | As an admin, I want to view system statistics and manage users. | 5 | Low |

## Project Tracker Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Story Points Completed |
| --- | --- | --- | --- |
| Sprint 1 | 13 | 3 weeks | 13 |
| Sprint 2 | 10 | 3 weeks | 10 |
| Sprint 3 | 8 | 3 weeks | 8 |

Team Velocity: Average story points completed per sprint = 10.3 story points/sprint.

Burndown Chart: The burndown chart for MedFlow plotted the total remaining story points against the sprint calendar, maintaining a steady downward burn.